## Slide 1: aniTrans
Ratheeban Rajakumar
Yves Chapuis
Roland Tschendel
Roman Alonzo

## Slide 2: Project
Customer: Animal Transport company
Create transportation routes
Changes status of orders

## Slide 3: Tools
Slack
Trello
STS/Intellij
Zoom
Github

## Slide 4: Live show

## Slide 5: Positive
Trello: good tool to manage tasks
Slack: good communication tool to separate private/work
Zoom: good for screen-sharing and meetings
24/7 IT-Support by TA Mathias Fuchs
Change requests were manageable

## Slide 6: Negative
Beginning: Was not working for everyone
Git branching knowledge was missing
Automatic testing was difficult
Planning guides from lectures not usable to full potential
Mobile responsiveness too late

## Slide 7: Conclusion
Teamwork was good
Practical knowledge combined with theory
It was difficult to find meeting times with the whole team